RedaktSafe Trust Packet Workbench

Codex Autonomous Build Handoff

Prepared June 15, 2026

Purpose: give Codex enough product, architecture, implementation, testing, and safety context to build the MVP without repeated clarification. The package favors a needs-based wedge over a novelty demo: local preparation of sensitive clinical/research text into redacted, structured, reviewable trust packets with receipts.

# 1. Product Decision

The first build should be RedaktSafe Packet, not a generic chatbot or all-in-one healthcare AI assistant. The core user need is safe preflight of sensitive text before downstream AI, research, governance, or agent use.

Primary user need: prepare messy sensitive text safely, locally, and with proof.

Primary output: redacted text, safe packet JSON, redaction report, receipt JSON, receipt Markdown.

Primary moat: deterministic policy plus small local models plus reconstructable receipts.

Initial wedge: CLI and local UI for text/file preflight; optional adapters later.

# 2. Non-negotiable Boundaries

Raw input must never be sent externally by default.

No real PHI in fixtures, tests, docs, examples, screenshots, or generated artifacts.

Do not claim HIPAA compliance, clinical validation, production readiness, or regulatory clearance.

Small models may classify, extract, route, compress, and draft; deterministic policy validates and receipts.

Fail closed when uncertain. Never silently label uncertain output as safe.

Receipts must not contain raw input text or original redacted spans by default.

# 3. MVP Flow

raw input -> input profile -> exact-line dedup -> deterministic structured-ID detection -> optional local model detectors -> span merge -> redaction -> conservative section normalization -> residual-risk scoring -> safe packet generation -> receipt generation -> review/export

Important ordering rule: never perform aggressive trim before redaction. Safe default is dedup -> redact -> conservative reorganize.

# 4. Initial Build Artifacts

| Artifact | Purpose | Raw input allowed? |
| --- | --- | --- |
| redacted.txt | Human-reviewable text with typed replacement tokens. | No original identifiers. |
| safe_packet.json | Structured packet for downstream local tools. | No raw input beyond redacted text. |
| redaction_report.json | Detector findings, counts, risk lane, cleanup summary. | No original span values by default. |
| receipt.json | Reconstructable proof of pipeline, hashes, detectors, config, outputs. | No. |
| receipt.md | Readable receipt for reviewer or governance packet. | No. |
| validation_summary.json | Per-run checks and risk summary. | No. |

# 5. Recommended Architecture

Backend/CLI: Python 3.12+, Pydantic v2, FastAPI, Typer or argparse, pytest, ruff.

Frontend: React + TypeScript + Vite, local API only, no analytics.

Optional model runtime: MLX/MLX-LM only after deterministic baseline passes.

Adapters: redaktorg, Agent Pidgin, Sentinel, MLX model adapters, all optional and graceful-fallback.

# 6. Proposed Repository Structure

redaktsafe-packet-workbench/
  src/redaktsafe/
    cli.py, contracts.py, pipeline.py
    detectors/regex_detectors.py, span_merge.py, model_detector.py
    services/profile.py, dedup.py, redact.py, risk.py, packet.py, receipt.py
    adapters/redaktorg_adapter.py, agent_pidgin_adapter.py, sentinel_adapter.py, mlx_model_adapter.py
    api/main.py, api/routes.py
  frontend/src/App.tsx
  fixtures/synthetic/
  tests/
  evals/
  docs/

# 7. Build Milestones

## Phase 0: Repo bootstrap

Package, test harness, doctor command, safety README, synthetic fixtures.

## Phase 1: Contracts and detectors

Pydantic models, regex detectors, input profile, exact-line dedup, span merge, redaction.

## Phase 2: Pipeline and CLI

run_packet_pipeline, artifact writer, strict mode, receipt JSON/Markdown.

## Phase 3: Evaluation harness

JSONL fixtures, recall/precision, unsafe-pass count, latency, Markdown report.

## Phase 4: Local API

FastAPI health, preflight, packet, scoped artifact routes, path safety.

## Phase 5: Minimal UI

Paste/upload, risk badge, redacted text, entity summary, download artifacts.

## Phase 6: Optional adapters

redaktorg, Agent Pidgin, Sentinel, MLX stubs with graceful fallback.

## Phase 7: Small model benchmarks

Fake adapters in CI; real local MLX models opt-in; report accuracy per size.

# 8. Acceptance Gates

Clean clone installs and tests without API keys.

CLI creates all required artifacts from synthetic fixtures.

High-risk fixtures fail closed or require manual review.

Receipt schema validates and does not include raw input.

No cloud calls by default.

Path traversal tests pass for artifact routes.

README/UI contain no compliance overclaims.

Model adapters are optional, disabled by default, and skipped in CI unless explicitly enabled.

# 9. Small Model Strategy

Small models are valuable only when they perform narrow, repeated, local tasks better than rules alone without slowing the user down.

| Role | Target Size | Job | Final authority? |
| --- | --- | --- | --- |
| PII/PHI span detector | 33M-100M | Context-sensitive entity detection | No |
| Clinical sectioner | 100M-250M | Preserve note structure and anchors | No |
| Residual-risk classifier | 100M-250M | Detect unsafe remaining text or uncertainty | No |
| Packet normalizer | 250M-1B | Draft structured fields and reviewer summary | No |

# 10. Codex Execution Instructions

Read README_CODEX_HANDOFF.md and tasks/codex_task_queue.yml first.

Complete tasks in dependency order.

Do not start UI/model work until deterministic CLI and eval pass.

Run tests after each phase.

Summarize residual risks after each phase.

Use synthetic fixtures only.

# 11. First Codex Target Command

The first autonomous build pass is complete when this command works locally:

redaktsafe packet fixtures/synthetic/high_risk_mixed_identifiers.txt --out /tmp/redaktsafe-demo --strict

Expected behavior: artifacts are written, high risk is not mislabeled safe, and receipt excludes raw input.

# 12. Package Contents

README_CODEX_HANDOFF.md: start-here document.

CODEX.md: concise autonomous execution instructions.

docs/: product, architecture, implementation, testing, UX, safety, and expansion docs.

tasks/codex_task_queue.yml: dependency-ordered build backlog.

prompts/: phase-specific prompts to paste into Codex.

schemas/: draft JSON schemas for key artifacts.

fixtures/ and evals/: synthetic starting fixtures and eval cases.

acceptance_checklist.json: machine-readable release gate checklist.